# 🗺️ V1.1 ROADMAP - Post-Launch Features

Target: Late February 2026 After V1 Launch: Feb 16

## 📋 Deferred Features

### 1. 📄 Document Upload System

Description: Allow هالة to upload waybills and supporting documents for each shipment.

Requirements:

- File upload UI in meatball menu

- Cloud storage setup (AWS S3 or Cloudinary)

- Database table for documents

- View/download documents

- File type restrictions (PDF, images)

- Max file size limit

Estimated Time: 2-3 days

Priority: High

### 2. 🗑️ Delete Request Workflow

Description: Instead of direct deletion, operators request deletion and managers approve.

Requirements:

Database:

CREATE TABLE deletion_requests (

id SERIAL PRIMARY KEY,

shipment_id INTEGER REFERENCES shipments(id),

requested_by INTEGER REFERENCES users(id),

reason TEXT,

status VARCHAR(20) DEFAULT 'pending', -- pending, approved, rejected

reviewed_by INTEGER REFERENCES users(id),

reviewed_at TIMESTAMP,

created_at TIMESTAMP DEFAULT CURRENT_TIMESTAMP

);

UI Needed:

- "Request Deletion" button for operators (instead of delete)

- Reason input modal

- Manager notification badge

- Approval/Rejection page for manager

- History of deletion requests

Estimated Time: 3-4 days

Priority: Medium

## 📅 Suggested V1.1 Timeline

| Week | Task |
| --- | --- |
| Feb 17-18 | Document upload system |
| Feb 19-20 | Testing document upload |
| Feb 21-23 | Delete request workflow |
| Feb 24-25 | Testing & bug fixes |
| Feb 26 | V1.1 Release |

## 🚀 V1.0 Features (Launching Feb 16)

✅ Authentication with roles ✅ Manager / Operator / Accountant permissions ✅ Dashboard with shipment list ✅ Progressive disclosure form (4 sections) ✅ XLSX Export with 25 columns ✅ View shipment popup ✅ Print shipment as PDF ✅ Status workflow ✅ Sidebar navigation

## 📝 Notes

- These features are important but not blocking launch

- هالة can start using the system without them

- Document upload can be done manually (email) temporarily

- Deletion requests can be communicated verbally until V1.1

Manager approved this plan: [ ] Date: ___________